Feature article:  The Continental Workshop for The Africa Integrated Railways Network Project

The African Integrated High Speed Railway Network (AIHSRN) initiative stands as a pivotal project under the auspices of the African Union's Agenda 2063. Its primary goal is to support the AU's vision of fostering both physical and economic integration across the continent. Aligning with the Programme for Infrastructure Development in Africa (PIDA), the AIHSRN embodies the programme’s core principles: vision, magnitude, geographic scope, and timeframe. Furthermore, it serves as a critical facilitator for the African Continental Free Trade Area (AfCFTA).

In December from the 12-15th, The African Union Commission (AUC), via its Department of Infrastructure and Energy, in collaboration with AUDA-NEPAD, GIZ, UNECA, and the Ethiopia Railways Corporation, convened a comprehensive workshop aimed at evaluating the progress of the 13 AIHSRN pilot projects in Addis Ababa-Ethiopia.

The workshop's key goals included establishing a pan-African platform to propel the railway sector forward, sharing best practices and major challenges encountered in railway project execution, and fostering discussions on endorsing the Luxembourg Protocol on Rolling Stock. This protocol is envisaged as a strategy to aid African States in overcoming the principal obstacle of securing the necessary funding for railway ventures. Enhanced by the Ethiopia Railways Corporation's assistance, the event featured an insightful visit to the Addis Ababa-Djibouti SGR Station, showcasing both passenger and freight facilities, where participants gained first-hand information on the operational aspects of an active SGR project.

< insert list of 13 projects from key recommendation projects presentation sara issue page 29>

The Africa Integrated Railways Network Project: Tanzania Railways

The Director General of Tanzania Railways Corporation, Masanja Kadogosa, provided an update to the participants regarding the African Integrated High-Speed Railway Network (AIHSRN). He highlighted that, in alignment with the Agenda, Tanzania has commenced the implementation of its Standard Gauge Railway (SGR) flagship project.

Also insert the video interview with TRC in this content.

The implementation of the railway infrastructure development plan is a strategic move in alignment with the African Union’s Agenda 2063, signifying a commitment to enhancing Africa's transport network and economic integration. This plan involves several key initiatives:

- Multi-national Collaboration: There's a concerted effort to foster multinational collaboration in railway infrastructure development. This enhances interoperability across land-linked countries, contributing significantly to the African Integrated High-Speed Railway Network (AIHSRN), which aims to connect the continent more efficiently.

- Environmental and Social Safeguards: The development of railway infrastructure is undertaken with a strong commitment to environmental and social safeguards, ensuring that projects are sustainable and beneficial to the communities they impact.

- Legislative Revisions: The revision of the Railway Act to permit Open-Access Operations is a strategic move to enhance collaborations and transform economies by allowing different railway operators to use the same railway infrastructure, promoting efficiency and competition.

- Alternative Funding: Adapting to alternative funding mechanisms involves leveraging resources from Continental Financial and Monetary Institutions, promoting sustainable project financing and benefiting from pan-African financial integration.

The government's commitment to investing in infrastructure, including railways, is evident, with investments surpassing USD 10.016 billion (TZS 23.3 trillion). These projects are not only financially and economically viable but also pivotal in promoting sustainable mobility across the corridors. They aim to connect with the East African Community (EAC), Southern African Development Community (SADC), and Common Market for Eastern and Southern Africa (COMESA) countries, enhancing regional connectivity.

Moreover, the potential off-takers, including the untapped mineral and agricultural sectors, highlight the strategic importance of these projects in unlocking economic reserves. Additionally, providing alternative routes for land-linked countries such as DRC, Burundi, Rwanda, Uganda, Mozambique, Zambia, and Malawi, underscores the role of these railway developments in facilitating trade, enhancing mobility, and fostering economic growth across the continent.

Pull out quote: “We have that moral obligation to make sure that our neighbours can easily access the Indian Ocean. We are also part of east Africa and part of SADC, which really means investing in Tanzania or any development of infrastructure in Tanzania, will also help development for these countries.” Director General of Tanzania Railways Corporation, Mr Masanja K. Kadogosa.

To date, the development has achieved 50% completion of the planned SGR network within the country.

The Tanzania SGR Railway Network comprises three main corridors:

- Central Corridor

- Northern Corridor

- Southern Corridor

Tanzania has initiated the construction of the SGR, with:

- Phase I: Dar es Salaam to Mwanza along the Central Corridor, covering a total of 1,596 km, which includes 1,219 km of mainline and 377 km of sidings.

- Phase II: Tabora to Kigoma, spanning 506 km (411 km of mainline and 95 km of sidings), and Uvinza to Musongati, extending over 280 km, with 180 km located within Tanzania.

The Central Corridor serves as a vital link to landlocked countries, including Uganda, Rwanda, Burundi, and the Democratic Republic of Congo.

Tanzania, situated in East Africa's Great Lakes region, spans 947,303 sq. km, and had a population of 61,741,120 according to the 2022 Census. The country is strategically positioned to serve the East African Community (EAC), Southern African Development Community (SADC), and Common Market for Eastern and Southern Africa (COMESA) regions, collectively home to 795 million people or 57% of Africa's population. This makes Tanzania a significant gateway to Eastern Africa and the SADC countries, offering vast market opportunities. Tanzania Railways Corporation (TRC) is a state corporation established under The Railway Act No. 10 of 2017

In respect of progress:

Lot 1 of the SGR project, stretching from Dar es Salaam to Morogoro, encompasses a track length of 300 km, of which 205 km is the mainline and 95 km consists of sidings. This section includes six stations: Dar Es Salaam, Pugu, Soga, Ruvu, Ngerengere, and Morogoro, enhancing the rail network's connectivity. Additionally, it features marshalling yard and workshops located in Kwala (Coast), further supporting the railway's operations. The project, contracted to Yapi Merkezi & Mota-Engil under a FIDIC Plant and Design-Build Contract (Yellow Book), is nearing completion with an overall progress of 98.73% as of November 2023. The expected completion date for this critical infrastructure development is set for 16 June 2024, marking a significant milestone in enhancing Tanzania's transportation landscape.

Lot 2, which extends from Morogoro to Makutupora, features a railway track with a total length of 422 km, comprising 336 km of mainline and 86 km of sidings. This segment is set to include eight stations: Mkata, Kilosa, Kidete, Gulwe, Igandu, Dodoma, Bahi, and Makutupora, significantly enhancing the region's rail connectivity. The project also includes a marshalling yard and workshops situated in Ihumwa (Dodoma), crucial for the railway's operational efficiency. The construction, undertaken by Yapi Merkezi, is governed by a FIDIC Plant and Design-Build Contract (Yellow Book), ensuring international standards in the project's execution. As of November 2023, the overall progress has reached 96.01%, with the anticipated completion date scheduled for 15 January 2024.

Lot 3 of the project, connecting Makutupora to Tabora, is in progress with a total track length of 368 km, which includes 294 km of mainline and 74 km of sidings. This section will feature seven stations: Manyoni, Itigi, Tura, Malongwe, Goweko, Igalula, and Tabora, enhancing the railway network within the region. Unlike the previous lots, no marshalling yard and workshops have been specified for this segment.

The construction is being carried out by Yapi Merkezi, adhering to the standards of a FIDIC Plant and Design-Build Contract (Yellow Book), which is a testament to the project's commitment to quality and efficiency. As of November 2023, the project has achieved an overall progress of 13.19%, with an expected completion date set for 7 December 2026.

Lot 4, the Tabora to Isaka stretch, is currently underway with a track comprising 165 km in total, split into 130 km of mainline and 35 km of sidings. This segment will host three stations: Nzubuka, Ipala, and Bukene, aiming to bolster the rail network's accessibility and functionality in the area. Additionally, it features a marshalling yard and workshops located in Tabora, which are essential for the railway's maintenance and operational efficiency.

The project's construction is being managed by Yapi Merkezi, employing a FIDIC Plant and Design-Build Contract (Yellow Book) to ensure adherence to international quality and performance standards. As of November 2023, the project has reached an overall progress of 5.30%, with activities currently at the mobilization and design stage. The anticipated completion date for this critical infrastructure development is set for 13 March 2026.

Lot 5, spanning from Isaka to Mwanza, features a railway line totalling 341 km, with 249 km allocated to the mainline and 92 km to sidings. This segment is set to establish ten stations: Isaka, Luhumbo, Shinyanga, Seke, Malampaka, Bukwimba, Malya, Mantare, Fela, and Mwanza Central, significantly expanding the rail network's reach and facilitating access across the region. Additionally, it includes a marshalling yard and workshops in Fela (Mwanza), which are crucial for the operational support of the railway system.

The construction is being executed by CCECC & CRCC, guided by the principles of a FIDIC Plant and Design-Build Contract (Yellow Book), ensuring the project meets international standards of quality and efficiency. As of November 2023, the project has achieved 47.47% completion, with an expected finish date of 14 May 2024.

Phase 2, Lot 1, which covers the stretch from Tabora to Kigoma, is in the early stages of development with a total track length of 506 km, consisting of 411 km of mainline and 95 km of sidings. Currently, the project is at the design stage, planning for ten stations along this route, indicative of a significant expansion and enhancement of the rail network's capacity and reach within the region. The inclusion of marshalling yards and workshops in Katosho and Uvinza (Kigoma) is essential for the operational efficiency and maintenance of the railway system.

The construction of this segment is being undertaken by CCECC & CRCC, utilizing a FIDIC Plant and Design-Build Contract (Yellow Book). This contractual framework ensures that the project aligns with international best practices in terms of quality, safety, and efficiency. As of November 2023, the project is at the mobilization and design stage, with an anticipated completion date set for 23 March 2027. This phase of the railway project is crucial for improving connectivity and facilitating economic development across Tanzania, particularly between Tabora and Kigoma.

Tanzania Standard Gauge Railway Design Parameters

The design parameters for the Standard Gauge Railway (SGR) adhere to international standards, incorporating specifications from both the American Railway Engineering and Maintenance of Way Association (AREMA) and the International Union of Railways (UIC – 60). Key features of the SGR design include:

Axle Load: The railway is designed to support an axle load of 35 tonnes, accommodating heavy freight movements in addition to passenger services.

Traction Power: The SGR is electrified, ensuring efficient and sustainable traction across the network.

Design Speed: The railway is designed for high-speed operations, with passenger trains capable of reaching speeds up to 160 kph and freight services up to 120 kph.

Signalization and Telecommunication: The SGR incorporates advanced signalization and telecommunication systems, including the European Rail Traffic Management System (ERTMS) - Level 2, the European Train Control System (ETCS), and GSM-R for secure and reliable communications.

Other Elements: To enhance safety and operational efficiency, the railway features grade-separated crossings and is fully fenced, minimizing potential disruptions and ensuring the safety of both rail operations and surrounding communities.

Regional Railway Projects Integrated with Tanzania's Standard Gauge Railway

Uvinza – Musongati

The United Republic of Tanzania and the Republic of Burundi have embarked on a joint venture to enhance regional economic growth through the construction of a new railway line connecting Uvinza to Musongati. This initiative aims to forge a vital link for economic expansion within the regions it traverses.

The proposed railway line spans a total length of 280 km along the mainline, with 180 km located within Tanzania and the remaining 100 km extending through Burundi. The process of selecting a contractor for the project is currently underway, reflecting the commitment of both nations to this significant infrastructure development.

Plans are also in place to extend this railway line to provide direct access to the Democratic Republic of Congo (DRC) via Kindu, a proposal that is currently under a feasibility study. This expansion underscores the strategic importance of the railway in enhancing regional connectivity and economic integration.

The objectives of the Uvinza-Musongati railway line are multifaceted and include:

- Providing efficient and affordable transport services to stimulate trade, regional economic integration, and the development of key sectors such as manufacturing and agriculture within the corridor.

- Developing a reliable, cost-effective, and seamless railway transport system that connects Burundi to the Indian Ocean coast, enhancing accessibility and economic opportunities.

- Improving the reliability of rail transport across the involved regions, thereby facilitating smoother and more efficient movement of goods and services.

- Unlocking the potential of untapped mining reserves by providing a critical infrastructure link, thereby encouraging investment and development in the mining sector.

- Offering an alternative and strategic transport route for the DRC, further broadening the economic impact and utility of the railway line across the region.

The Central Corridor Transit Transport Facilitation Agency (CCTTFA) has the project noted as : Uvinza – Musongati -Gitega -DRC Railway https://centralcorridor-ttfa.org/wp-portfolio/uvinza-musongati-gitega-drc-railway/

Early 2023, The Governments of Tanzania and Burundi invited initial selections for the design and construction of Phase I of the Multinational Tanzania – Burundi – DRC Congo SGR Project. This phase focused on constructing the Tanzania/Burundi (Uvinza – Musongati – Gitega) SGR section under a Design and Build arrangement. Financed in part by the African Development Bank, the project covered approximately 282 km of electrified standard gauge railway line.

The Invitation for Initial Selection Works (Design and Build) divided the project into two lots: Lot 1 covered the 156 km Tanzania section from Uvinza to the Malagarasi border, and Lot 2 included the 126 km Burundi section from Malagarasi to Musongati and Gitega, further divided into two packages.

a. Lot 2-Package A: Malagarasi - Musongati (80KM) Section.

b. Lot 2- Package B: Musongati - Gitega (46KM) Section

The Central Corridor Transit Transport Facilitation Agency (CCTTFA) has noted the project as: Uvinza – Musongati - Gitega - DRC Railway (https://centralcorridor-ttfa.org/wp-portfolio/uvinza-musongati-gitega-drc-railway/). In early 2023, the Governments of Tanzania and Burundi invited initial selections for the design and construction of Phase I of the Multinational Tanzania – Burundi – DRC Congo SGR Project. This phase focused on constructing the Tanzania/Burundi (Uvinza – Musongati – Gitega) SGR section under a Design and Build arrangement. Partly financed by the African Development Bank, the project covered approximately 282 km of electrified standard gauge railway line.

The Invitation for Initial Selection Works (Design and Build) divided the project into two lots: Lot 1 covered the 156 km Tanzania section from Uvinza to the Malagarasi border, and Lot 2 included the 126 km Burundi section from Malagarasi to Musongati and Gitega, further divided into two packages:

a. Lot 2-Package A: Malagarasi - Musongati (80KM) Section.

b. Lot 2- Package B: Musongati - Gitega (46KM) Section.

The Tanzania Railways Corporation (TRC), in collaboration with ARTF (Burundi's railway corporation), oversaw the procurement and implementation of this ambitious project, adhering to AREMA and UIC standards. The construction encompassed earthworks, structures, stations, and advanced railway systems, ensuring reliability, safety, and compliance with environmental and social safeguards. This multinational project represented a significant step towards regional development, promising to boost trade and economic growth across Tanzania, Burundi, and potentially extending to the DRC (https://www.afdb.org/sites/default/files/documents/project-related-procurement/spn_-invitation_for_initial_selection.pdf).

On 12 December, the African Development Bank announced that it had approved $696.41 million in financing for Burundi and Tanzania to build 650km of rail infrastructure to develop the Central Corridor network. The Bank Group's financing is intended to construct 651 kilometers on the Tanzania-Burundi railway line, consisting of the development of a single electrified standard gauge track. This will be subdivided into three lots: Tabora – Kigoma (411 km) and Uvinza – Malagarasi (156 km) sections in Tanzania; and the Malagarasi –Musongati section (84 km) in Burundi. This standard gauge railway project will be connected to the existing railway network of Tanzania, providing access to the port of Dar es Salaam. In total, 400 km of rail infrastructure has already been built in Tanzania from Dar es Salaam to Dodoma since the start of the first phase of the project. The rest of the section from Dodoma to Tabora is under construction.

The Bank Group will provide $98.62 million to Burundi in the form of grants and $597.79 million to Tanzania in the form of loans and guarantees. As the Initial Mandate Lead Arranger (IMLA), the Bank will structure and mobilise financing of up to $3.2 billion from commercial banks, Development Financial Institutions (DFIs), Export Credit Agencies (ECAs) and institutional investors. The total cost of the project both in Tanzania and Burundi is estimated at nearly $3.93 billion.

This project is a priority for not only the East African Community (EAC) Rail Master Plan but also the African Union's Program for Infrastructure Development in Africa (PIDA) and will facilitate economic and social transformation in both countries and in the region. The construction of this railway will allow Burundi to intensify the exploitation of nickel, of which the country has the 10th largest deposit in the world in the Musongati mining fields.

The project is aligned with the Bank's Ten-Year Strategy and two of its operational priorities, the "High 5", "Integrate Africa" and "Industrialize Africa". It is also in line with the Regional Integration Strategy Paper of the Bank for East Africa (2023-2027) and the Bank's Country Strategy Papers (CSPs) for Tanzania (2021-2025) (https://www.afdb.org/fr/documents/tanzanie-document-de-strategie-pays-2021-2025) and Burundi (2019-2023) (https://www.afdb.org/fr/documents/burundi-document-de-strategie-pays-2019-2023).

Readers may find the "Multinational Tanzania/Burundi Uvinza-Musongati Railway Project Study Terms of Reference for Transaction Advisory Services" document of interest. https://www.agenceroutiereduburundi.bi/images/toruvinzamusongati.pdf.

This rail project is also noted as part of the approved projects for PIDA-PAP 2.

Mtwara – Mbamba Bay SGR Project with Spurs to Liganga and Mchuchuma

The construction of the Standard Gauge Railway (SGR) line from Mtwara to Mbamba Bay, with extensions to Liganga and Mchuchuma, is set to significantly propel the economic development of the Mtwara corridor in Southern Tanzania. This proposed railway line, spanning approximately 1,000 km, aims to establish a sustainable and efficient transportation network in the region. Following the completion of a feasibility study and preliminary design, efforts to secure funding are currently underway, with the project's infrastructure costs estimated at USD 5.9 billion.

The objectives of this ambitious project include:

- Promoting sustainable mobility within the Mtwara corridor by establishing a new railway line that connects Mtwara to Mbamba Bay, with spurs leading to Liganga and Mchuchuma. This development is expected to significantly enhance transportation efficiency in the region.

- Unlocking the untapped mineral and agricultural potential within Southern Tanzania, thereby contributing to the country's economic growth and diversification.

- Developing a reliable, cost-effective, and seamless railway transport system that ensures efficient movement along the corridor, thereby improving logistic capabilities and accessibility.

- Providing an alternative transportation route for neighbouring countries such as Mozambique, Zambia, and Malawi, thus fostering regional integration and economic cooperation.

The South African Development Community (SADC) has highlighted the strategic importance of the new railway line, which is poised to enhance connectivity from Mtwara Port to key mineral sites in Tanzania. This line is set to connect Mtwara Port with the Liganga Iron Ore fields, situated approximately 874km west of the port. The Liganga fields are notable for their significant iron ore reserves, estimated to be between 200 and 2,000 million tonnes. Furthermore, this railway line will extend connectivity to the Mchuchuma coal fields, located around 946km from Mtwara Port, near Lake Nyasa in the southwestern part of the country. The Mchuchuma coal fields boast considerable coal reserves, with 159 million tonnes classified as proven and an additional 377 million tonnes inferred. This infrastructure development is expected to unlock the vast mineral potential of these areas, contributing substantially to the region's economic growth.

This rail project is also noted as part of the approved projects for PIDA-PAP 2.

Isaka – Rusumo – Kigali

The United Republic of Tanzania and the Republic of Rwanda have set a strategic goal to construct a new railway line from Isaka to Kigali, aiming to foster the economic growth of the involved regions. This proposed railway, stretching a total of 495 km, is designed to significantly improve the connectivity between these countries and other landlocked regions. With the feasibility study and preliminary design phases already completed, efforts to secure the necessary funding are currently underway.

The objectives of the Isaka to Kigali railway project are to:

- Enhance the economic development of the region by improving connectivity with land-linked countries, thereby facilitating easier access to international markets and boosting trade.

- Improve the reliability of rail transport across the regions, offering a more dependable alternative to road transport that is susceptible to weather conditions and logistical challenges.

- Stimulate the exploration and development of untapped mining reserves, which could lead to a surge in mining activities and contribute to the economic prosperity of the region.

- Reduce transportation costs significantly, making it cheaper to move goods and commodities between countries and to ports for export, thus enhancing the competitive edge of local industries on the global market.

TANGA – ARUSHA - MUSOMA

The Standard Gauge Railway (SGR) line, extending from Tanga to Musoma, is a pivotal infrastructure project set to enhance Tanzania's transport network. Spanning approximately 1,028 km, this railway will link the proposed new Port of Mwambani, located south of Tanga, directly to Lake Victoria, thereby facilitating a seamless connection across diverse geographical landmarks and economic zones within the country.

Following the completion of the feasibility study and preliminary design, the project is in the phase of securing necessary funding to commence construction. It is projected that by 2040, the cargo traffic between Tanga and Arusha will reach an impressive 5.301 million tonnes annually, indicating the significant economic potential and demand for freight services along this route. In terms of passenger transport, expectations are set for a high ridership scenario with an anticipated 2.676 million passengers annually by the same year, underscoring the vital role this railway line will play in facilitating mobility and access within the region.

Moreover, the SGR is designed to strategically connect with the Central Corridor at Shinyanga and with Ruvu via the Mruazi-Ruvu Junction. This integration is expected to bolster the railway network's capacity to support economic activities, enhance logistics efficiency, and provide a more reliable and cost-effective mode of transportation for both goods and passengers across Tanzania and beyond.

Out of interest, a report on this particular railway project was initiated in 1970... https://openjicareport.jica.go.jp/pdf/10636355.pdf

The Africa Integrated Railways Network Project: Central Corridor Transit Transport Facilitation Agency

The Central Corridor Transit Transport Facilitation Agency (CCTTFA), a collaborative multilateral agency formed through an agreement among the governments of Burundi, the Democratic Republic of the Congo (DRC), Rwanda, Tanzania and Uganda. With Malawi joining recently and news that Zambia is set to join within the coming year.

The CCTTFA aims to bolster the integrated multimodal transport and logistics network known as the Central Corridor. This network serves to link these member states with the sea, utilising the port of Dar es Salaam as a pivotal maritime gateway.

During the technical experts' meeting in December, focused on the African Integrated Railway Network Project in Addis Ababa, Ethiopia, Zaituni Nakonde, the Director of Infrastructure Development at the Central Corridor Transit Transport Facilitation Agency (CCTTFA), delivered a detailed report on the agency's ongoing projects and future plans. A crucial aspect of CCTTFA's mission is to enhance the regional railway transport network, aligning with its broader mandate.

In her presentation, Nakonde highlighted the current status of several key projects within the Central Corridor. She noted that the Kigali-Goma-Walikale-Kindu railway line is still in the conceptual phase, outlining the strategic intentions for the Central Corridor's expansion.

Specifically, Nakonde detailed Phase 2 of the Standard Gauge Railway (SGR), which begins in Tabora and extends over 1,685 km, including 1,590 km of mainline and 95 km of siding, segmented into four distinct lots. Among these, the Tabora to Kigoma stretch, covering 506 km, is at the mobilisation phase, while the procurement for the Uvinza to Musongati to Gitega section, spanning 282 km, is actively underway.

This project aims to establish a cross-border SGR from Uvinza (Tanzania) to Gitega (Burundi), integrating with the existing railway network. The line's total length is 282 km, with 156 km lying within Tanzania and 126 km in Burundi. Current efforts are concentrated on the tendering phase for this segment.

Additionally, feasibility studies are in progress for extending the railway from Gitega through Bujumbura to Kindu. Expected to complete by December 2024, these studies will cover a total railway length of 824 km, with 200 km in Burundi and 624 km in the Democratic Republic of Congo.

The completed feasibility study for the Kaliua to Mpanda to Karema stretch, measuring 317 km, marks a significant step towards the project's next phase.

Moreover, the fourth lot, stretching from Isaka to Rusumo to Kigali over 495 km, is under discussion between Tanzania and Rwanda as they plan further project preparations. The overarching Kigali-Goma-Walikale-Kindu initiative remains at the conceptual stage, underscoring the ambitious scope of regional railway development efforts.

Whilst progress is being made in the development of the Standard Gauge Railway (SGR), Zaituni Nakonde highlighted several challenges that are being encountered:

- Limited Private Sector Involvement: The high costs associated with the SGR projects have led to governments borrowing to fund them, resulting in rapidly growing debts. This is putting further pressure on the Member States’ debt ceilings. Zaituni believes that it is time the private sector comes in for sustainability and further development of this sector.

- Limited Technical Capacity: There is a scarcity of technical expertise in SGR construction and management, with Tanzania being an exception due to its ongoing SGR construction.

- High Compensation Costs: The cost of compensating project-affected persons has become a major factor slowing down the SGR's implementation across Member States. It has been a bit easier in Tanzania because of the land policies within Tanzania, but with the other member states, it really is a challenge.

- Lack of Harmonization of Standards: The Northern and Central Corridor SGR systems have been developed to different standards, complicating their inter-operability (e.g., diesel vs electrified systems, platform heights, and axle load limits). The Central Corridors are electric whilst the Northern Corridor, is diesel.

- Separate Resource Mobilization: Countries are moving at different paces and negotiating different financing instruments (commercial vs concessional loans), which slows the collective implementation efforts.

Way Forward:

- CCTTFA’s Commitment to Coordination: Continuously coordinating Member States to commit their own funds for project preparations such as feasibility studies and preliminary designs. This is critical for facilitating further mobilisation of funds for construction, including funding parts of the construction.

- Joint Resource Mobilisation: CCTTFA is coordinating the joint resource mobilisation for Member States, including engaging development partners to support the preparations and construction phases. Notably, the African Development Bank (AfDB) recently committed to partially funding the Uvinza-Musongati-Gitega Section.

- Private Sector Engagement: There is an ongoing effort to involve the private sector in some components of the SGR, such as first and last mile connectivity and rolling stock investments.

- Capacity Building and Knowledge Sharing: CCTTFA is implementing a capacity building and knowledge sharing programme through coordination with Member States, facilitating attachments and secondments to already ongoing SGR constructions.

The Africa Integrated Railways Network Project: LAPSSET Corridor Development Authority

The Lamu Port, South Sudan, Ethiopia (LAPSSET) Corridor Project, initiated on 2nd March 2012 by the then Heads of State of Kenya, Ethiopia, and South Sudan, represents a significant step towards regional integration and development. Designed as a regional transport-infrastructure and economic corridor, LAPSSET aims to link Lamu Port with the hinterlands of Kenya and the landlocked countries of Ethiopia and South Sudan through advanced transport infrastructure.

Recognized as one of the 11 Presidential Infrastructure Championship Initiative (PICI) Projects, it gained admission at the AU Summit in Johannesburg, South Africa, in June 2015. The project's ambitious vision extends to connecting the East Coast of Africa with the West Coast through the proposed East-West Trans-African Beltway Corridor, encompassing three regional blocks and potentially connecting 800 million people while integrating a region boasting over one trillion USD in GDP.

A cornerstone for promoting the Africa Continental Free Trade Area, the Lamu Port facilitates global maritime trade for Ethiopia and South Sudan, thereby enhancing trade and integration across the Eastern African region. With a combined population of 185 million and a GDP of 233 billion USD, the trio of countries integrated by the LAPSSET Corridor heralds a broader market and economic base for investments. Kenya, within its strategic long-term development blueprint, Vision 2030, has earmarked the LAPSSET Corridor Project as a flagship initiative to foster equitable resource distribution and nationwide development.

Historically, Kenya's economic focus has been predominantly on the Northern Corridor, with trade, industrialization, and urban development concentrated along this axis, overlooking the vast potential spanning mineral resources, renewable energy, wildlife and livestock, horticulture, and blue economy resources available across the country.

The LAPSSET Corridor Project emerges as a transformative endeavour aiming to leverage these untapped opportunities for the broader benefit of Kenya and its regional partners.

Most importantly the LAPSSET Corridor Project has significant relevance for Ethiopia.

Alex Wariithi, Senior Valuer at the LAPSSET Corridor Development Authority, represented the CEO of LAPSSET by providing an update at the technical experts' meeting in December, which focused on the African Integrated Railway Network Project in Addis Ababa, Ethiopia. The Lamu Port, South Sudan, Ethiopia (LAPSSET) Corridor Project is set to conduct detailed feasibility studies and engineering designs for Kenya, Ethiopia, and South Sudan, leading to the construction and operation of the railway under the Public-Private Partnership (PPP) framework.

The proposed LAPSSET Railway route, connecting Lamu Port to Nairobi, South Sudan, and Ethiopia, spans approximately 2500 km. Kenya inaugurated the first three berths of Lamu Port in May 2021, with the port anticipated to reach a total capacity of 9.2 million TEU upon full completion.

Initial feasibility studies and designs for Kenya's section of the LAPSSET railway were completed in 2011. Wariithi highlighted that the Kenyan section alone requires an investment of US$14 billion. Ethiopia and Kenya are collaboratively establishing a joint technical coordination committee to devise a unified implementation plan and funding strategy.

Wariithi elaborated on the current railway network, which includes the Meter Gauge Railway (MGR) line from Mombasa to Nairobi to Kampala and the SGR from Mombasa to Nairobi and Naivasha. He emphasized that integrating a new line from the Port of Lamu through Nairobi to Isiolo, and extending to Ethiopia and South Sudan, would create an additional trunk line connecting these countries.

(Side note: Kenya’s Meter Gauge Railway has a total network of 2046Km spread across the country.)

He outlined the benefits of the LAPSSET project, noting its potential to foster development along the railway corridor through the establishment of inland industrial facilities, providing punctual, economical, and extensive freight transport services. The project aims to link the East Coast of Africa with the West Coast through the East-West Trans-African Beltway Corridor, covering three regional blocks and potentially connecting 800 million people, integrating a region with a GDP exceeding US$1 trillion.

Furthermore, Kenya is in the process of establishing the Lamu LAPSSET Special Economic Zone, spanning 5000 acres. Wariithi expressed a keen interest in attracting private investment for the majority of the projects, noting that Kenya has already begun offering some operations at the Port of Mombasa to private investors through concessions. He also mentioned challenges such as inadequate funding, regulatory hurdles, local community concerns, climate change, and the complexities of coordinating cross-border projects.

Concerns about South Sudan's capacity to meet its project commitments were discussed, underlining the importance of support from the African Union and other stakeholders. A roundtable for South Sudan was proposed, similar to the recent G7 support for the Lobito corridor, emphasizing the critical need for assistance to prevent South Sudan from falling behind Ethiopia and Kenya in the project's development and execution.

Note: both images as above are from the presentation provided.

Zambia Seeking Funding for Railway Rehabilitation

Zambia serves as a natural hub for regional integration, boasting two key railway systems: Zambia Railways Limited (ZRL) and the Tanzania-Zambia Railway Authority (TAZARA). ZRL is a strategic entity whose importance to the nation's infrastructure and economy is paramount. Its role is crucial not only for domestic purposes but also for regional integration, offering connectivity to nearly all ports in the sub-region. Zambia stands as a pivotal destination, export, and transit point for major commodities, underscoring the strategic significance of its railway systems in enhancing economic activities and facilitating smooth trade flows across the region.

Zambia is poised to become a member of the Central Corridor Transit Transport Facilitation Agency (CCTTFA) in 2024. Daniel Longwe, Corporate Planning Manager at Zambia Railways Limited, shared insights on Zambia's efforts to revitalize its railway sector during the December technical experts' meeting on the African Integrated Railway Network Project in Addis Ababa, Ethiopia.

The Zambian government is actively seeking various funding sources to rehabilitate and modernize its railway infrastructure, acquire new rolling stock, and initiate greenfield railway projects. Currently, Zambia Railways' performance is significantly below its designed capacity of 6 million tons per annum, a stark decline from past achievements, largely due to the deteriorating state of its infrastructure and rolling stock.

Longwe highlighted the exploration of funding options, including a potential regional railway corridor project under the European Union's Global Gateway Africa Package, offering EUR150 billion for infrastructure development across Africa. Despite a rehabilitation agreement with a Swedish Consortium in 2021, implementation stalled due to the absence of sovereign loan guarantees from the Zambian government.

Efforts are underway to engage multilateral development institutions, such as the World Bank, International Finance Corporation, African Development Bank, and African Finance Corporation, for the necessary rehabilitation and modernization works. The aim is to enhance the capacity of the existing cape gauge railway infrastructure and ensure the availability of rolling stock to handle over six million tons per annum.

Zambia is also focusing on developing strategic greenfield projects, including a rail link from Kafue to Lion’s Den in Zimbabwe via Chirundu, which promises to shorten the distance to the port of Beira in Mozambique by about 1000 km. Feasibility studies for this project have been financed by the African Development Bank, with the next steps including seeking a developer and considering Public-Private Partnerships (PPPs) for implementation.

Other notable projects include the development of a 200 km railway line from Livingstone to Sesheke, passing through Kazungula, and a 600 km line from Chingola to Jimbe, aimed at enhancing connectivity within the Copperbelt region and beyond. Additionally, plans for a 192 km line from Nseluka to Mpulungu aim to bolster northern connectivity.

Side note: Towards the end of January 2024 - Zambia issued an Expressions of Interest for the Nseluka to Mpulungu Railway Spur. The open call for Expressions of Interest (EOIs) for the financing, design, construction, operation, maintenance, and transfer of the Nseluka to Mpulungu Railway Spur situated in the Northern Province of Zambia.  (Craig, can you add the link to the opportunity / article we published?)

Longwe emphasized Zambia's openness to foreign direct investments and PPPs as crucial for the railway sector's growth, highlighting Zambia's strategic position as a natural hub for regional integration, linked to numerous ports across the sub-region.

He also touched upon the challenges of reduced speeds and capacity due to poor infrastructure and shared updates on urban mobility solutions, including the Lusaka Mass Transit Project aimed at decongesting the capital through the introduction of a Bus Rapid Transit system and potential elevated lines to accommodate urban transit needs in Lusaka, Ndola, and Kitwe.

Pic courtesy ZRL presentation.

You might also find the following document of interest: Zambia INFRASTRUCTURE PUBLIC-PRIVATE PARTNERSHIP DIAGNOSTIC STUDY REPORT February 2023 – prepared by United Nations Economic Commission for Africa.

https://repository.uneca.org/bitstream/handle/10855/49964/b1203891x.pdf?sequence=1&isAllowed=y